STATEMENT ‘A’ IN RESPECT OF REPLY GIVEN IN PART (a) to  (c) OF RAJYA SABHA UNSTARRED QUESTION NO. 2068 FOR 12.12.2012 REGARDING “STATE ROADS AND NHs TAKEN OVER BY BRO
  

State wise details, status of road with BRO and budget allocation/utilization for last financial year (2011-12):

 NE  States:
	S/No.
	Name of State
	Nos of roads Held 
	Probable date of Completion (PDC)
	Length under Improvement
(in Km)
	Length under construction  (in Km)
	No and length of completed road
	Budget utilized in last Financial Years i.e. 2011-12
(Rs. in Crores)



	
	
	
	
	
	
	
	Sanctioned
	Utilized

	1.
	Assam
	12
	2012 ( 6 Roads),

2013 ( 6 Roads)
	274.24
	19.94
	3 roads of length 43.90 Km completed
	268.87
	198.08

	2.
	Sikkim
	22
	2015 (22 Roads)
	409.16
	153.40
	-
	210.96
	147.96

	3.
	Arunachal Pradesh
	48
	2012 (11 Roads),

2014 (5 Roads).

2015 (8 Roads),

2017 (15 Roads),

2018 (9 Roads)
	620.99
	782.93
	6 roads of length 258.59  Km completed
	574.69
	394.09

	4.
	Tripura
	5
	2014 (1 Road),

2018 ( 4 Roads)
	47.69
	-
	-
	242.48
	110.99

	5.
	Mizoram
	11
	2013 ( 1 Road),

2016 (10 Roads)
	101.42
	147.97
	-
	191.03
	72.39

	6.
	Nagaland
	5
	2013 (1 Road),

2015 (2 Roads),

2016 (2 Roads)
	18.15
	41.93
	-
	101.03
	86.67

	7.
	Manipur
	15
	2013 (2 Raods0,

2015 (1 Road),

2016 (12 Roads),
	600.06
	629.92
	3 roads of length 209.88 Km completed
	195.06
	159.06
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Other  States:

	S/No.
	Name of State
	Nos of roads Held 
	Probable date of Completion (PDC)
	Length under Improvement
(in Km)
	Length under construction  (in Km)
	No and length of completed road
	Budget utilized in last Financial Years i.e. 2011-12
(Rs. in Crores)

	
	
	
	
	
	
	
	Sanctioned
	Utilized

	8.
	Uttarakhand
	45
	2012(4 Roads)

2013 (7 Roads)

2014 (6 Roads)

2015 (3 Roads)

2016 (9 Roads)

2017 (1 Roads)

2018 (6 Roads)
	710.00
	460.00
	9 Roads  of length 370.00 Km completed
	477.84
	264.82

	9.
	Rajasthan
	66
	2012 (5 Roads)

2013 (6 Roads)

2014 (5 Roads)

2015 (3 Roads)

2016 (7 Roads)

2017 (4 Roads)

2018 (6 Roads)

2019 (3 Roads)
	2559.00
	552.00
	27 Roads of length 2006.00 Km completed
	232.86
	143.17

	10.
	Himachal
	17
	2012 (2 Roads)

2013 (3 Roads)

2014 (4 Roads)

2015 (2 Roads)

2016 (1Roads)

2018 (3 Roads)
	639.63
	95.36
	2 roads of length 151.00 Km completed
	427.98
	202.04

	11.
	J&K
	304
	2012(38 Roads)

2013(28 Roads)

2014(14 Roads)

2015(32 Roads)

2016(11Roads)

2017(10Roads)

2018(14Roads)

2020 (7 Roads)

2021 (18 Roads)

2022 (12Roads)
	3566.00
	2213.00
	120 Roads of length 2100 Km completed
	1372.29
	992.73


******
