ANNEXURE
ANNEXURE REFERRED TO IN REPLY TO PARTS (a) AND (b) OF RAJYA SABHA UNSTARRED QUESTION NO. 1971 TO BE ANSWERED ON 14th   MARCH, 2013 ASKED BY SHRI BIRENDRA PRASAD BAISHYA REGARDING STRENGTHENING OF NH-37 IN ASSAM. 

(Rs. In crore)
	Sl No. 
	Name of work 
	 Total Outlay   
	Allocation Made
	Amount Released upto 28/02/13
	Physical Progress as on 28/02/2013 

	1
	Strengthening and construction of paved shoulders including rehabilitation/repairing of bridges from Km 325.000 to 344.000, Km 351.000 to 355.000 and from Km 357.000 to 400.000(Total length=66 Km) of NH-37.
	176.22
	Ministry is not allocating funds Job-wise 
	15.15
	2.60%

	2
	4-laning of NH-37 from Numaligarh to Dibrugarh 
	 About 178km is being implemented by NHAI on BOT (Annuity) basis under SARDP-NE Phase ‘A’. Request for Proposals(RFP) have already been called by NHAI.

	3
	4-laning from Nagaon – Silghat – Misanchariali – Halem – Gohpur – Holongi in Assam 
	The Feasibility Report   is under preparation by Assam PWD. The State Govt. is yet to finalise the acquisition of land and shifting of utilities for the 170km long stretch.

	4
	4-laning of Itanagar to Holongi section of NH-52A under SARDP-NE, Phase'A'
	264.16
	Ministry is not allocating funds Job-wise 
	128.28
	35%

	5
	Construction of proposed North Lakhimpur Bypass from existing Km 338/924 to Km 349/213 of NH-52.
	127.24
	
	6.75
	9%
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