GOVERNMENT OF INDIA

MINISTRY OF RAILWAYS

RAJYA SABHA

UNSTARRED QUESTION NO. 1247

ANSWERED ON 10.03.2017

RAILWAY LINE BETWEEN NADIKUDI AND SRIKALAHASTI

1247.     SHRI  V.VIJAYASAI  REDDY:

Will the Minister of RAILWAYS be pleased to state:

- the progress of proposed new broad-gauge railway line between Nadikudi and Srikalahasti;

- the estimated cost of the new railway line and how much funds Railways have released so far;

- whether survey for the proposed railway line has been completed;

- if so, the estimated time-line to complete the railway line for commencement of operations; and

- the reasons for the delay in commencing of  work on this project announced in the Railway Budget of 2010-11?

ANSWER

MINISTER OF STATE IN THE MINISTRY OF RAILWAYS

(SHRI RAJEN GOHAIN)

(a) and (b): Detailed Estimate amounting to `2289 crore has been sanctioned for 309 km. length of Nadikudi-Srikalahasti new railway line project.  Government of Andhra Pradesh has agreed for providing land free of cost and  sharing 50% construction cost of project. The work has been planned in 3 phases and phase-I i.e. Piduguralla-Nakarikallul-Rompicherla-Savalyapuram (46 km) has been taken up. In this section, land acquisition has been completed and tenders for earth work & minor bridges for Piduguralla-Rompicherla(30 km) have been awarded.   For rest of the  section, land acquisition process has been taken up with the State Government.

Expenditure incurred upto March 2016 is `8.09 crore.  Railway has given the outlay of  `190 crore for 2016-17 and further outlay of  `340 crore has been proposed for 2017-18.

(c): Yes, sir.

(d) and (e): Completion of project depends upon several factors including complete handing over of encumbrance-free land by the State Government, shifting of utilities etc.  As most of these factors are beyond the control of Ministry of Railways, target date for completion of the above project has not been fixed.

*******