GOVERNMENT OF INDIA

MINISTRY OF DEFENCE

DEPARTMENT OF DEFENCE

RAJYA SABHA

UNSTARRED QUESTION NO.1013

TO BE ANSWERED ON 25.7.2017

DELAY IN ROAD CONSTRUCTIONS BY BRO

1013.  	SHRI SANJAY RAUT:

Will the Minister of DEFENCE be pleased to state:

(a) the reasons for delay in construction of 73 India-China Border Roads (ICBR);

(b) whether it is a fact that Border Roads Organisation (BRO) is facing shortage of road construction equipment and lack of expertise in building roads in mountainous terrains and also limited availability of resources for transporting equipments by air;

(c)  if so, details thereof and steps taken in this regard; and

(d) whether Government proposes to give contract to private construction firms instead of BRO?

### ANSWER

MINISTER OF STATE IN THE MINISTRY OF DEFENCE

DR. SUBHASH BHAMRE

(a) There are delays in execution of some of the 61 ICBRs entrusted to Border Roads Organisation (BRO), mainly due to the following reasons:

| (i) | Delay in Forest / Wildlife clearance. |
| --- | --- |
| (ii) | Hard rock stretches. |
| (iii) | Limited working season. |
| (iv) | Difficulties in availability of construction material. |
| (v) | Delay in land acquisition. |
| (vi) | Damages due to natural disasters. |

(b) & (c):  BRO has a long experience in building roads in mountainous terrain.  Deficiency of construction equipment in BRO is made good from time to time and has not affected the construction of ICBRs.  Indian Air Force is providing necessary air effort for transportation of equipment, as feasible.

(d)  With a view to improve the pace of execution of infrastructure projects in the border areas, Government has approved a policy to enable BRO to outsource identified projects to other construction companies, including those in the private sector.

******