GOVERNMENT OF INDIA

MINISTRY OF ROAD TRANSPORT AND HIGHWAYS

RAJYA SABHA

UNSTARRED QUESTION NO. 86

ANSWERED ON 04.02.2019

National Highways in Andhra Pradesh

86. 	SHRI G.V.L. NARASIMHA RAO:

Will the Minister of ROAD TRANSPORT AND HIGHWAYS

be pleased to state:

(a)  the total length of the National Highways in Andhra Pradesh in May, 2014;

(b) a list of the aforesaid major projects with routes and expenditure;

(c)  a list of major National Highways projects under construction in Andhra Pradesh,  their routes and budget outlay;

(d) a list of major National Highways projects proposed in Andhra Pradesh, their routes and budget outlay; and

(e) the expenditure incurred on National Highways projects since May, 2014 all over the  country and expenditure incurred in Andhra Pradesh and other States?

ANSWER

THE MINISTER OF STATE IN THE MINISTRY OF ROAD TRANSPORT & HIGHWAYS

(SHRI MANSUKH L. MANDAVIYA)

- & (b)	The total length of National Highways in the State of Andhra Pradesh as in May, 2014 was 4293.9 Km and the present length of National Highways in Andhra Pradesh is 6590 km.

- 56 Major National Highway projects including 16 ROB works are taken up after May 2014, are in progress on which an expenditure of Rs 7566.32 crore is incurred.  The details are enclosed at Annexure-A.

- List of major National Highway projects proposed in the State of Andhra Pradesh, their routes and estimated cost are at Annexure-B.

- Expenditure incurred on National Highway projects in different States/ UTs including Andhra Pradesh from 2014-15 to 2017-18 is at Annexure-C.

| ANNEXURE-A REFERRED TO IN REPLY TO (c) OF RAJYA SABHA UNSTARRED QUESTION NO. 86 FOR ANSWER FOR 04-02-2019 ASKED BY SHRI G.V.L. NARASIMHA RAO REGARDING National Highways in Andhra Pradesh |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| List of Ongoing National Highway Projects in the state of Andhra Pradesh. |  |  |  |  |  |  |  |  |  |
|  | Project Name |  | Length (km) |  | Sanctioned Cost (Rs. crore) |  | Expenditure Rs. Cr | likely date of completion |  |
|  | Ongoing Projects |  |  |  |  |  |  |  |  |
| 1 | Rehabilitation and Upgradation of NH-219 from km.58/600 to 140/680 (Palamaneru to Krishnagiri Border Section) to two lane with paved shoulders in the State of AP under Corridor Aproach on EPC mode [ Job No. 219 AP 2015 : 631 dt.31.03.2015] |  | 81.44 |  | 271.45 |  | 121.44 | 28-02-19 |  |
| 2 | Four laning of 5.122 km of NH9( New NH 65) from km 269.900( Design ch0.0 ) to km 275/622( Design Ch 5.122) i.e, connecting NH9(1.40km) with NH5(3.60km) including 6 lane elivated Flyover from Bhavanipuram to Kanakaghudhamma Vardhi Junction in Vijayawada City limits in the State of AP on EPC mode (Vijayawada Division) [Job No 009( New NH65)&005-AP-2015-16 633 dt 07-10-2015.] |  | 5.3 |  | 333.21 |  | 221.2 | 31-03-2019. |  |
| 3 | Rehabilitation and upgradation of NH-219(New NH42) from km 244.930 to 299.775 (Madanapalli-Punganuru-Palamaneru road section) to two lane with paved shoulders on EPC mode in the State of Andhra Pradesh. 219(New NH-42)-AP-2016-17 648 dt 28-09-2016. |  | 54.845 |  | 372.6800 |  | 156.8400 | 01-02-19 |  |
| 4 | Rehabilitation and upgradation of NH67 from km 424.650 to 487.693 of Gooty- Tadipatri section to two lane with paved shoulders on EPC mode in the State of Andhra Pradesh. Job No.67-AP-2016-17 649 dt 05-11-2016. |  | 63.013 |  | 378.2400 |  | 77.0700 | 18-01-20 |  |
| 5 | Rehabilitation and upgradation of existing NH-167 from km 14.900 to km 70.00( Design Ch.14.900 to 69.700) ( Chintakunta to Adoni Section to two lane with paved shoulders EPC mode in the State of Andhra Pradesh. Job No.167-AP-2016-17 650 dt 02-11-2016. |  | 58.8 |  | 290.1500 |  | 68.7200 | 30-05-2019 |  |
| 6 | Rehabilitation & up-gradation of NH-340 from km 0/0 to km 60/380 (Design Ch. 0/000 to 60/025 excluding Km 55.600 to 57.650 (2.050Km)) (Rayachoty to Angallu section) to two lane with paved shoulders in the State of Andhra Pradesh on EPC mode under NH(O) Annual Plan 2016-17.NH-340-AP-2016-17-656 dt 18/20-01-2017 |  | 57.975 |  | 319.28 |  | 203.75 | 23-08-2019 |  |
| 7 | Rehabilitation and upgradation of Nh75(old234) from km 506/100 to km 508/700 & 518/700 to km 534/350 of Mangalore-Tiruvannamalai road of NH75 to two lane with paved shoulders on EPC mode in the State of Andhra Pradesh Job No,NH75( old NH-234)-AP-2016-17 -657 dt 15-02-2017. |  | 17.85 |  | 147.66 |  | 9.85 | 29-08-2020 |  |
| 8 | Construction of 4-lane bypass to Vijayanagaram Town on NH 43 ( New NH 26) from 537/6 to 552/0 (Raipur- Vijayanagaram section) to 4-Lane on EPC mode under NH(O) 2016-17 in Andhra Pradesh.Job No.NH-43( New NH No-26) AP 2016-17 658 dt 15 -02-2017 |  | 17.3 |  | 429.43 |  | 10.7.56 | 22-11-2019 |  |
| 9 | Widening & Strenthening of 2 lane with paved shoulders road to 4 lane road from km 563/0 to km 572/0 of ( Proddatur Bye Pass Road) Hubli-Krishnapatnam Road of NH-67 on EPC mode in AP. Job No.NH-67-AP-2017-18 -663 dt 31-01-2018 |  | 8.00 |  | 53.08 |  | 8.68 | 31-05-2019 |  |
| 10 | Rehabilitation and upgradation of NH 326A from km 0/0 to 41/979 (excluding km 2/255 to 3/372 and km 36/820 to 38/275) to two lane with paved Shoulders in the State of Andhra Pradesh under NH(O) on EPC Mode Job No.NH326A-AP-2017-18-664 dt 13.03.18 |  | 39.05 |  | 228.32 |  | 0.41 | 28-03-2020 |  |
| 11 | Rehabilitation and up-gradation of NH-42 from 76/000 to Km.102/130 (Design Ch. 76/000 to 99.971 excluding Km 77.300 to 78.350) (Rapthadu to Bathalapalli section) to four lane in the State of Andhra Pradesh under Corridor Approach through EPC Basis . Job No.NH 42-AP-2017-18-665 dt 13.03.18 |  | 22.92 |  | 244.95 |  | 15.27 | 12-02-2020 |  |
| 12 | Rehabilitation and upgradation of new NH-544DD from design Chainage Km 56.00 to 102.20 of Kalyandurg-Molakalmuru section to two lane with paved shoulders in the State of Andhra Pradesh under NH(O) on EPC mode.Job No. NH544DD-AP-2017-18 -666 Dt 20-03-2018 |  | 46.20 |  | 289.67 |  | 12.29 | 15-02-2020 |  |
| 13 | Rehabilitation and upgradation of new NH-544DD (Old SH-30) from design Chainage Km 0.000 to 56.000 (Ex. Km 0.460 to Ex. Km 58.344) of Ananthapuramu–Kalyandurg section to two lane with paved shoulders in the State of Andhra Pradesh under NH(O) on EPC mode.NH544DD-AP-2017-18 -667 Dt 20-03-2018 |  | 56.00 |  | 294.12 |  | 46.41 | 22-01-2020 |  |
| 14 | Rehabilitation and Upgradation of New NH-544E from Km 0.000 to Km 56.803 of Kodikonda – Madakasira Section to Two Lane with Paved Shoulders in the State of Andhra Pradesh on EPC mode.Job No.NH544E-AP-2017-18 -668 Dt 20-03-2018 |  | 56.80 |  | 504.19 |  | 69.19 | 04-05-2020 |  |
| 15 | Rehabilitation and upgradation of Karnataka/AP Border-Gooty section from km 368+920 to km 424+225 of NH- 63( New NH-67) to Four lane with paved shoulders in the State of Andhra Pradesh under NHDP-IV on EPC basis.063( new NH 67)AP NHDP IV 2015-16 - 34 dt 03-03-2016 |  | 57.29 |  | 995.09 |  | 540.21 | 10-10-2018 |  |
| 16 | Rehabilitation and upgradation of NH 565 from existing km 361.330(Dornala T Junction) to km 420.800(Penchalakona Junction) Design km 360.156 to km 402.468) to two lane with paved shoulders on EPC mode in the State of A.P. Job No.NH-565-AP-2017-18 - 661 dt 18-01-2018 |  | 42.31 |  | 418.03 |  | 28.71 | 07-02-2020 |  |
| 17 | Rehabilitation and Up-gradation of NH-214 (New NH-216) from km. 0.000 to km. 27.500 (Kathipudi to Kakinada Bypass) to Two Lane with Paved Shoulder under NHDP-IV Phase on EPC Basis [ Job No. 214AP NHDPIV 2015-12 dt.30.10.2015] |  | 27.5 |  | 480.21 |  | 369.02 | 28.02.2019 |  |
| 18 | Construction of Thimmapuram - Gurujanapalli section (Kakinada Bypass) from Km 26+150 to km 41+161 of NH-216 to Two Lane with Paved Shoulder in the state of Andhra Pradesh under NHDP- IV of EPC Basis [Job No:214A AP NHDPIV 2016-17-06 dt 22-08-2016.] |  | 19.23 |  | 350.61 |  | 291.88 | 30.06.2019 |  |
| 19 | Rehabilitation and Up-gradation of NH-214(NH-216) from Km. 41/161 to Km. 59/800 (Gurajanapalli to Polekuru Section) and NH-4(NH-216)from Km. 70/400 to Km. 105/170 (Komagiri to Pasarlapudi Section) to Two Lane with Paved Shoulder under NHDP-IV Phase on EPC Basis. [Job No:214 AP NHDPIV 2015-22 dt 01-01-2016.] |  | 50.4 |  | 348.95 |  | 133.65 | 31.07.2019 |  |
| 20 | Construction of 2L+PS from Pasarlapudi-Dhindi (105/700 to 127.500 of NH-214) of NH-216 t on EPC mode in the State of Andhra Pradesh. [Job No:214 AP NHDPIV 2016-17-15 dt 01-02-2017.] |  | 20.8 |  | 263.45 |  | 43.79 | 31.03.2020 |  |
| 21 | Rehabilitation and Up-gradation of Dindi - Digamarru Section from km 126/510 to km 135/740 of NH-214(NH216) & Digamarru-Losari section from km 0/000 to km 34/230 of NH 214A(NH216) to two lane with paved shoulders under Engineering Procurement and Construction (EPC) Basis [Job No: 214 & 214A AP NHDPIV 2015-26 dt 08-01-2016.] |  | 42.12 |  | 316.06 |  | 118.82 | 30.04.2019 |  |
| 22 | Rehabilitation and Up-gradation of Losari - Machavaram Section from km 34/230 to km 84/550 of NH-214(NH216) & Digamarru-Losari section from km 0/000 to km 34/230 of NH 214A(NH216) to two lane with paved shoulders under Engineering Procurement and Construction (EPC) Basis. [Job No: 214 AP NHDPIV 2015-41 dt 17-03-2016.] |  | 49.4 |  | 444.8400 |  | 168.02 | 31.08.2019 |  |
| 23 | Rehabilittion and upgradation of Machilipatnam to Avanigadda section from km 84/550 - 124/200 of NH 214A (new NH 216) to two lane with paved shoulder under NHDPIV through EPC basis [Job No: 214A AP NHDPIV 2016-17-10 dt 08-11-2016.] |  | 34.4 |  | 376.25 |  | 128.16 | 28.08.2019 |  |
| 24 | Rehabilitation and upgradation of Repalle to Eeppurpalem section from Km 129/927 to Km 195/000 of NH-214A (New NH-216) to two lane with paved shoulder under NHDP-IV on EPC basis [Job No: 214A AP NHDPIV 2016-17-13 dt 30-01-2017.] |  | 62.13 |  | 576.48 |  | 135.37 | 29.01.2020 |  |
| 25 | Rehabilitation and upgradation of Eeppurupalem - Ongole section from km 195/000 - 254/500 of NH 214A(new NH 216) to two lane with paved shoulder under NHDPIV through EPC basis [Job No: 214A AP NHDPIV 2016-17-05 dt 10-08-2016.] |  | 57.87 |  | 574.19 |  | 414.66 | 31.03.2019 |  |
| List of ongoing ROBs in the State of Andhra Pradesh. |  |  |  |  |  |  |  |  |  |
| Sl.No | Village | LC No |  | Railway GAD Status |  | Sanctioned cost (Rs. cr.) |  | Expentiture (in Rs. Cr)/ Status | Likely date of completion |
| 1 | Pathapatnam | 31 |  | GAD approved |  | 58.31 |  | In the Initial stages | Sep-20 |
| 2 | Chinnadugam | 414 |  | GAD approved |  | 58.6 |  | In the Initial stages | Sep-20 |
| 3 | Raptadu | 124E/SPL 3 |  | GAD approved |  | 73.92 |  | In the Initial stages | 04.10.2020 |
| 4 | Sanevaripalle | 30EC-CLASS |  | GAD approved |  | 56.34 |  | In the Initial stages | 04.10.2020 |
| 5 | Kowlepalle | 45 C-CLASS |  | GAD approved |  | 69.18 |  | In the Initial stages | Feb-21 |
| 6 | Jogannapeta | 48E C- CLASS |  | GAD approved |  | 68.83 |  | In the Initial stages | Feb-21 |
| 7 | Mullakalaucheruvu | 67 |  | GAD approved |  | 63.79 |  | In the Initial stages | Feb-21 |
| 8 | Thummanamgutta | 75 |  | GAD approved |  | 68.48 |  | In the Initial stages | Feb-21 |
| 9 | Mittapalem | 95/SPL 3E |  | GAD approved |  | 89.71 |  | 16.14 | 28.11.2020 |
| 10 | Chandrgiri | 102/ 3E |  | GAD approved |  | 133.56 |  | 32.63 | 10.04.2020 |
| 11 | Thimmasamudram | 23 SPL |  | GAD approved |  | 78.95 |  | 34.42 | 17.04.2020 |
| 12 | Mutirevula | 18/ SPL |  | GAD approved |  | 66.08 |  | 30.53 | 26.02.2020 |
| 13 | Vavilthota | 14 SPL |  | GAD approved |  | 71.34 |  | In the Initial stages | Nov-20 |
| 14 | Kurbalakota | 88T |  | GAD Approved |  | 35.62 |  | In the Initial stages | Sep-20 |
| 15 | Ayyapareddypalem | 83 |  | GAD approved |  | 83.63 |  | In the Initial stages | Feb-21 |
| 16 | Ootukuru | 122 |  | GAD Approved |  | 82.72 |  | 49.80 | 10.02.2019 |
|  | Total |  |  |  |  | 1159.06 |  | 163.52 |  |

Annexure-B

ANNEXURE-B REFERRED TO IN REPLY TO (d) OF RAJYA SABHA UNSTARRED QUESTION NO. 86 FOR ANSWER FOR 04-02-2019 ASKED BY SHRI SHRI G.V.L. NARASIMHA RAO REGARDING NATIONAL HIGHWAYS IN ANDHRA PRADESH

| Details of proposed National Highways Projects in the State of Andhra Pradesh |  |  |  |
| --- | --- | --- | --- |
| Sr. No. | Project Name | Length (In Km) | Cost (Rs. crore) |
| 1 | Rehablilitation and upgradation of NH 516D from Devarapalli to Jeelugumilli section with two lane paved shoulders in the State of A.P. Package - I (Ch 0.00 to 29.50) | 29.50 | 171 |
| 2 | Rehablilitation and upgradation of NH 165 from Pamarru to Akividu (Ch 0/0 to 64/020) | 64.02 | 548.54 |
| 3 | Rehablilitation and upgradation and upgradation of NH-167B from Cspuram to Singarayakonda (Ch 99/103 to 189/050) | 89.95 | 684.5500 |
| 4 | Construction of proposed 2 - lane ROB in lieu of L.C. No. 119B E2 at railway chainage km 188/1-2 between Pileru and Pulicherla stations on Dharmavaram - Pakala section at km 226.800 (Design Ch. Km 53.688 on NH-71) on NH-205 in the State of Abndhra Pradesh. | 1No | 38.3500 |
| 5 | Construction of proposed 2 - lane ROB and Limited Height Subway (5x3.5) in lieu of L.C. No. 83 at railway chainage km 115/5-7 between Naidupeta and Pulicherla stations on Korukkupeti – Gudur section at km 189.400 on NH-71 in the State of Andhra Pradesh. | 1No | 68.8400 |
| 6 | Rehabilitation and upgradation of NH-544E km 56/803 to km 99/116 of (Madakasira - AP Karnataka Border) Kodikonda to Madakasira - Sira road of NH544E to two lane with paved shoulders in the state of Andhra Pradesh on EPC Mode. | 42.313 | 251 |
| 7 | Strenghtening in selected stretches (35.40 Km) from km 85/0 to 95/0; km 107/0 to 131/8, & km 137/0 to 137/6 of Renigunta to Kadapa NH-716 in the Sate of Andhra Pradesh | 35.40 | 34.37 |
| 8 | Improvement the selected stretches (21.20 km) to the road from km. 0/0 to 40/2 of Puttur - Uthukottai Road NH-716A in the State of Andhra Pradesh on EPC mode | 21.20 | 41.96 |
| 9 | Strenghtening in selected stretches (25.6) from km 0/0 to 4/0, km 16/0 to 22/2, km 23/2 to 24/4, km 30/4 to 32/2, km 33/0 to 39/0, km 53/0 to 54/6, km 55/9 to 56/5, km 58/0 to 59/1, km 60/0 to 60/6 & km 61/4 to 63/9 of Renigunta to Kadapa Road NH - 716 in the state of Andhra Pradesh | 25.6 | 26.63 |
| 10 | Construction of proposed 4-lane RoB at km 12/4 (LC No. 14) (Near Bandlapalli Village in Chittoor District) of NH-40 in the state of Andhra Pradesh on EPC Mode | 1 No | 71.50 |
| 11 | Construction of Approaches to the 2 lane ROB Proper inliew of LC No RV324 at Km 436/12-13 between Komatipalli - Gajapathinagaram stations at Km 515/200 of NH 43 | 1 No | 40.81 |
| 12 | Strengthening from Km 405.600 to 414.000 of NH 544D (Anantapuramu - Guntur Road) in R&B NH Division, Vijayawada in the State of A.P. | 8.4 | 19.00 |
| 13 | Improvements to NH 544D (Anantapuramu - Guntur Road) from Km 414.000 to 417.000 (i.e., from Chuttugunta junction to NH16 Junction) including Widening in Guntur Municipal Limits in R&B NH Division, Vijayawada in the State of A.P. | 3.0 | 14.3 |
| 14 | Six laning of Gundugolanu to Kalaparru section of NH-16 (Vijayawada-GundugolanuPkg-I) on EPC Mode | 27.4 | 505 |
| 15 | Two lane with paved shoulder of Anantapur – Giddalur of NH 544D (Pkg-III) (Bugga to Kaipa) | 57.4 | 702.34 |
| 16 | Two lane with paved shoulder of Anantapur – Giddalur of NH 544D (Pkg-IV) (Kaipa to Giddalur) | 78.3 | 569.92 |
| 17 | Anantapur – Bugga section of NH-544D (Pkg-II) (Mutchukota to Bugga) on EPC Mode | 32 | 689.7 |
| 18 | Six laning of Renigunta to Naidupeta section from Km.128+200 to Km Km 179 +050 of NH-71 | 53.4 | 1417.89 |
| 19 | 6-laning of Chilakaluripet Bypass | 17 | 525.78 |
| 20 | Construction of flyover at Morampudi Junction in Rajamahendravaram town limits on NH-216A | 1.4 | 20.98 |
| 21 | Two lane with paved shoulder of Atmakur – Dornala Section of N-544D (Package 2) (Kurnool – Dornala) | 58.38 | 185.05 |

Annexure-C

ANNEXURE –C REFERRED TO IN REPLY TO (e) OF RAJYA SABHA UNSTARRED QUESTION NO. 86 FOR ANSWER FOR 04-02-2019 ASKED BY SHRI G.V.L. NARASIMHA RAO REGARDING NATIONAL HIGHWAYS IN ANDHRA PRADESH

Expenditure incurred on national highway projects in different States/UTs including the state of Andhra Pradesh during 2014-15 to 2017-18

Amount in Rs. crore

| Sl. No. | States/UTs/Schemes/Agency | 14-15 | 14-15 | 15-16 | 15-16 | 16-17 | 16-17 | 17-18 | 17-18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Alloc. | Expd. | Alloc. | Expd. | Alloc. | Expd. | Alloc. | Expd. |
| 1 | Andhra Pradesh | 221.45 | 221.45 | 1,039.42 | 1,000.43 | 2,010.31 | 2,014.50 | 1,781.18 | 1,780.70 |
| 2 | Arunachal Pradesh | 0.50 | 0.50 | 2.40 | 1.83 | 100.00 | 90.66 | 62.05 | 62.05 |
| 3 | Assam | 141.76 | 141.76 | 78.79 | 78.09 | 177.44 | 137.80 | 308.05 | 307.75 |
| 4 | Bihar | 276.65 | 276.65 | 706.92 | 707.86 | 1,362.64 | 1,331.61 | 1,689.90 | 1,523.88 |
| 5 | Chhattisgarh | 71.25 | 71.25 | 359.94 | 339.80 | 1,553.30 | 1,495.68 | 1,107.93 | 1,071.58 |
| 6 | Goa | 17.72 | 17.72 | 120.00 | 119.98 | 400.00 | 434.51 | 527.48 | 527.48 |
| 7 | Gujarat | 206.96 | 206.96 | 228.60 | 225.77 | 251.87 | 213.41 | 166.08 | 163.29 |
| 8 | Haryana | 60.48 | 60.48 | 90.00 | 89.85 | 150.00 | 161.27 | 105.17 | 105.17 |
| 9 | Himachal Pradesh | 134.57 | 134.57 | 140.00 | 139.96 | 210.95 | 182.14 | 307.14 | 305.69 |
| 10 | Jammu & Kashmir | 0.00 | 0.00 | 25.00 | 22.86 | 40.06 | 23.16 | 35.44 | 35.44 |
| 11 | Jharkhand | 63.83 | 63.83 | 35.00 | 38.08 | 200.00 | 212.50 | 260.88 | 260.88 |
| 12 | Karnataka | 269.72 | 269.72 | 633.43 | 639.55 | 783.52 | 871.96 | 1,240.99 | 1,202.70 |
| 13 | Kerala | 67.18 | 67.18 | 132.24 | 137.65 | 259.89 | 237.80 | 171.74 | 171.74 |
| 14 | Madhya Pradesh | 239.23 | 239.23 | 937.76 | 928.29 | 1,760.00 | 1,558.90 | 854.79 | 854.79 |
| 15 | Maharashtra | 190.04 | 190.04 | 431.20 | 423.28 | 1,371.92 | 1,154.00 | 2,966.03 | 2,964.15 |
| 16 | Manipur | 32.60 | 32.60 | 40.00 | 40.00 | 25.25 | 18.65 | 75.85 | 75.47 |
| 17 | Meghalaya | 43.30 | 43.30 | 15.00 | 15.00 | 41.27 | 28.44 | 30.22 | 28.28 |
| 18 | Mizoram | 39.53 | 39.53 | 35.00 | 28.50 | 40.00 | 46.13 | 41.00 | 41.00 |
| 19 | Nagaland | 46.20 | 46.20 | 50.00 | 46.27 | 50.00 | 38.84 | 38.27 | 38.27 |
| 20 | Odisha | 322.99 | 322.99 | 591.44 | 592.24 | 925.55 | 951.35 | 708.40 | 717.08 |
| 21 | Punjab | 2,328.04 | 2,328.04 | 1,852.26 | 1,855.24 | 2,740.50 | 2,702.48 | 746.02 | 745.80 |
| 22 | Rajasthan | 107.16 | 107.16 | 849.95 | 849.56 | 964.83 | 1,012.99 | 888.27 | 886.08 |
| 23 | Sikkim | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 5.09 | 5.09 |
| 24 | Tamil Nadu | 167.13 | 167.13 | 337.02 | 336.47 | 575.00 | 640.11 | 664.48 | 664.48 |
| 25 | Telangana | 210.79 | 210.79 | 661.00 | 657.10 | 380.00 | 358.43 | 409.93 | 409.93 |
| 26 | Tripura | 0.00 | 0.00 | 5.00 | 0.00 | 5.00 | 2.38 | 61.00 | 61.00 |
| 27 | Uttar Pradesh | 493.81 | 493.81 | 1,530.34 | 1,527.74 | 1,849.02 | 1,820.85 | 1,110.79 | 1,106.96 |
| 28 | Uttarakhand | 169.51 | 169.51 | 245.92 | 245.69 | 332.62 | 314.48 | 980.67 | 980.14 |
| 29 | West Bengal | 283.61 | 283.61 | 808.95 | 811.98 | 1,333.62 | 1,223.19 | 1,229.89 | 1,184.69 |
| 30 | Andaman & Nicobar Islands | 14.61 | 14.61 | 2.00 | 1.53 | 0.13 | 0.13 | 0.00 | 0.00 |
| 31 | Chandigarh | 4.95 | 4.95 | 1.00 | 0.00 | 2.00 | 0.69 | 5.30 | 5.30 |
| 32 | Delhi | 0.02 | 0.02 | 1.00 | 0.00 | 1.00 | 0.62 | 36.00 | 23.01 |
| 33 | Puducherry | 12.73 | 12.73 | 20.00 | 18.10 | 20.00 | 14.28 | 13.63 | 13.63 |
| 34 | Other projects under NH(O) | 761.17 | 715.68 | 515.00 | 445.55 | 781.38 | 779.72 | 214.00 | 211.92 |
| 35 | National Highways Authority of India (NHAI)- Cess | 6,885.89 | 6,885.89 | 15,420.00 | 15,420.00 | 2,326.50 | 2,326.50 | 12,429.45 | 12,429.45 |
| 36 | NHAI- Toll | 5,448.00 | 5,448.00 | 6,500.00 | 6,500.00 | 7,500.00 | 7,500.00 | 8,462.14 | 8,462.14 |
| 37 | NHAI- NH(O) | 600.00 | 600.00 | 370.27 | 370.27 | 5,389.02 | 5,389.02 | 3,900.00 | 3,900.00 |
| 38 | National Highways & Infrastructure Development Corporation Ltd. (NHIDCL) under NH(O) | - | - | 1.15 | 1.15 | 72.20 | 72.20 | 296.00 | 296.00 |
| 39 | Border Roads Organization (BRO) | 292.00 | 268.79 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 40 | Special Accelerated Road Development Programme for North-East Region (SARDP-NE) including Arunachal Package | 3,000.00 | 2,843.33 | 4,900.00 | 4,803.07 | 4,520.00 | 4,464.71 | 4,865.00 | 4,837.77 |
| 41 | Special Programme for development of Roads In Left Wing Extremism affected Area (LWE) including Development of Vijayawada-Ranchi Road | 1,174.00 | 1,164.59 | 1,121.00 | 996.11 | 760.00 | 739.27 | 1,050.00 | 901.86 |
| 42 | Externally Aided Projects - Head Quarters# | 276.00 | 239.93 | 45.83 | 9.25 | 59.38 | 56.72 | 316.00 | 283.41 |
|  | Reserve/unallocated in above | 62.02 | 0.00 | 2.32 | 0.000 | 0.437 | 0.000 | 12.59 | 0.00 |
|  | Sub- Total | 24,737.4 | 24,404.5 | 40,882.1 | 40,464.1 | 41,326.6 | 40,622.0 | 50,174.8 | 49,646.05 |
| 43 | IEBR / Borrowings by NHAI | 7,611.11 | 3,343.40 | 42,694.5 | 23,281.0 | 59,279.0 | 33,118.0 | 59,279.0 | 50,533.0 |
|  | Grand Total | 32,348.5 | 27,747.9 | 83,576.6 | 63,745.1 | 1,00,605 | 73,740.0 | 1,09,453 | 1,00,179.0 |

State / UT wise / Agency wise / Scheme wise details of fund allocated for maintenance of NHs and expenditure incurred during last four years

Amount in Rs. crore

| Sl. No. | States/UTs/Agency | 14-15 | 14-15 | 15-16 | 15-16 | 16-17 | 16-17 | 17-18 | 17-18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Alloc. | Expd. | Alloc. | Expd. | Alloc. | Expd. | Alloc. | Expd. |
| 1 | Andhra Pradesh | 157.00 | 155.52 | 143.41 | 141.53 | 129.87 | 123.10 | 83.52 | 77.02 |
| 2 | Arunachal Pradesh | 19.00 | 17.94 | 31.16 | 29.00 | 36.63 | 28.87 | 42.67 | 36.31 |
| 3 | Assam | 48.50 | 47.38 | 88.50 | 77.40 | 136.50 | 97.52 | 122.63 | 89.28 |
| 4 | Bihar | 204.50 | 200.80 | 108.50 | 107.06 | 104.77 | 88.68 | 121.68 | 97.29 |
| 5 | Chhattisgarh | 89.50 | 88.17 | 66.03 | 62.60 | 51.00 | 36.05 | 28.17 | 21.95 |
| 6 | Goa | 55.36 | 54.92 | 32.31 | 25.93 | 34.13 | 24.96 | 21.60 | 14.75 |
| 7 | Gujarat | 126.00 | 123.55 | 146.37 | 133.29 | 121.69 | 108.44 | 65.19 | 68.43 |
| 8 | Haryana | 25.40 | 23.72 | 57.33 | 51.74 | 56.31 | 50.38 | 40.38 | 39.53 |
| 9 | Himachal Pradesh | 43.00 | 40.99 | 64.42 | 63.99 | 94.85 | 89.41 | 79.02 | 56.46 |
| 10 | Jammu & Kashmir | 0.00 | 0.00 | 9.52 | 7.12 | 10.34 | 6.50 | 12.95 | 2.96 |
| 11 | Jharkhand | 51.00 | 48.35 | 100.50 | 103.61 | 91.26 | 96.14 | 65.48 | 54.69 |
| 12 | Karnataka | 145.50 | 142.46 | 117.96 | 114.71 | 204.53 | 161.51 | 126.78 | 88.91 |
| 13 | Kerala | 152.50 | 149.30 | 71.72 | 69.38 | 115.46 | 91.18 | 113.99 | 99.15 |
| 14 | Madhya Pradesh | 40.25 | 38.06 | 22.27 | 18.08 | 24.35 | 10.98 | 75.37 | 48.75 |
| 15 | Maharashtra | 129.00 | 128.02 | 225.30 | 200.92 | 319.23 | 276.21 | 225.75 | 200.99 |
| 16 | Manipur | 13.00 | 8.38 | 31.00 | 18.92 | 27.86 | 6.77 | 23.06 | 12.01 |
| 17 | Meghalaya | 18.00 | 16.29 | 40.80 | 40.77 | 57.83 | 60.17 | 107.60 | 122.37 |
| 18 | Mizoram | 21.00 | 18.51 | 36.67 | 36.33 | 64.51 | 66.87 | 125.93 | 125.25 |
| 19 | Nagaland | 30.50 | 27.38 | 44.93 | 44.93 | 47.77 | 45.09 | 55.32 | 55.64 |
| 20 | Odisha | 103.50 | 102.43 | 63.92 | 64.72 | 88.39 | 86.88 | 34.81 | 27.74 |
| 21 | Punjab | 69.00 | 67.61 | 87.67 | 80.84 | 78.00 | 74.60 | 38.00 | 30.45 |
| 22 | Rajasthan | 160.50 | 158.28 | 104.38 | 101.23 | 64.91 | 63.71 | 69.78 | 63.30 |
| 23 | Sikkim | 0.00 | 0.00 | 0.00 | 0.00 | 1.99 | 0.00 | 4.13 | 4.13 |
| 24 | Tamil Nadu | 175.00 | 172.25 | 157.66 | 159.85 | 156.66 | 151.23 | 74.39 | 72.99 |
| 25 | Telangana | 86.00 | 84.13 | 118.18 | 88.49 | 117.15 | 107.92 | 54.36 | 52.15 |
| 26 | Tripura | 1.25 | 0.00 | 6.09 | 4.50 | 52.78 | 52.22 | 40.65 | 43.19 |
| 27 | Uttar Pradesh | 287.50 | 283.88 | 229.85 | 229.21 | 140.27 | 119.81 | 88.53 | 56.51 |
| 28 | Uttarakhand | 52.00 | 49.89 | 75.03 | 64.46 | 52.67 | 32.39 | 31.98 | 18.92 |
| 29 | West Bengal | 73.40 | 70.64 | 91.32 | 92.18 | 93.47 | 76.75 | 60.78 | 59.74 |
| 30 | Andaman & Nicobar Islands | 1.00 | 0.88 | 1.29 | 0.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 31 | Chandigarh | 15.00 | 13.96 | 2.17 | 1.23 | 1.49 | 0.00 | 1.26 | 0.00 |
| 32 | Dadar& Nagar Haveli | 0.00 | 0.00 | 0.12 | 0.00 | 0.00 | 0.00 | 0.11 | 0.00 |
| 33 | Daman & Diu | 0.00 | 0.00 | 0.08 | 0.00 | 0.00 | 0.00 | 0.07 | 0.00 |
| 34 | Delhi | 0.00 | 0.00 | 0.62 | 0.00 | 0.00 | 0.00 | 0.98 | 0.00 |
| 35 | Puducherry | 2.50 | 0.71 | 3.41 | 2.34 | 1.21 | 1.02 | 1.14 | 0.36 |
|  | Sub Total (States/UTs) | 2,395.66 | 2,334.40 | 2,380.49 | 2,236.36 | 2,577.88 | 2,235.36 | 2,038.06 | 1,741.22 |
| 36 | National Highways Authority of India (NHAI) | 100.00 | 100.00 | 100.00 | 100.00 | 100.00 | 100.00 | 575.00 | 575.00 |
| 37 | National Highways & Infrastructure Development Corporation Ltd. (NHIDCL) |  |  | 50.00 | 50.00 | 52.00 | 52.00 | 125.00 | 125.00 |
| 38 | Border Roads Organization (BRO) | 79.50 | 77.67 | 140.00 | 138.92 | 115.00 | 114.75 | 135.00 | 134.78 |
| 39 | Traffic Census | 10.00 | 10.00 |  |  |  |  |  |  |
| 40 | Bridge Management System |  |  | 3.68 | 2.71 | 1.80 | 0.88 | 2.69 | 2.68 |
| 42 | BRO-for J&K Disaster | 14.00 | 12.17 |  |  |  |  |  |  |
| 43 | M&E- Non Plan | 0.09 | 0.00 |  |  |  |  |  |  |
| 44 | Additonal allocation for PR |  |  | 22.64 | 0.00 |  |  |  |  |
| 41 | Swachhata Activities along NH |  |  |  |  |  |  | 91.00 | 76.10 |
| 45 | Reserve |  |  | 1.59 |  |  |  |  |  |
|  | Sub-Total (Agencies/Others) | 203.59 | 199.84 | 317.91 | 291.63 | 268.80 | 267.63 | 928.69 | 913.56 |
|  | Grand Total | 2,599.25 | 2,534.24 | 2,698.40 | 2,527.99 | 2,846.68 | 2,502.99 | 2,966.75 | 2,654.78 |
| $- Provisional |  |  |  |  |  |  |  |  |  |
| @-upto Sept., 2018 |  |  |  |  |  |  |  |  |  |
| 41Swachhata Activities along NH |  |  |  |  |  |  |  |  |  |

************