GOVERNMENT OF INDIA

MINISTRY OF ROAD TRANSPORT AND HIGHWAYS

RAJYA SABHA

UNSTARRED QUESTION NO-324

ANSWERED ON-03/12/2025

PROGRESS OF NH-7 AND NH-34

324.     SHRI MAHENDRA BHATT:

Will the Minister of ROAD TRANSPORT AND HIGHWAYS be pleased to state:

(a)	the progress report on the improvement of the Dehradun Lal Tappar Nepali Farm section of National Highway (NH)-7 and the Nepali Farm Motichur section of National Highway (NH)-34;

(b)       the total amount of funds released therefor; and

(c)       the timeline by which the work on the road will be completed?

ANSWER

THE MINISTER OF ROAD TRANSPORT AND HIGHWAYS

(SHRI NITIN JAIRAM GADKARI)

(a)	The work for improvement of the Dehradun-Lal Tappar-Nepali Farm section of National Highway (NH)-7 and the Nepali Farm Motichur section of National Highway (NH)-34 has been awarded and contract agreement has been signed on 18.11.2025.

(b)	An amount of Rs 720.67 Crore has been sanctioned towards the implementation of work.

(c)	Construction period for the project is kept as 2.5 years from Appointed Date.

*****